🔥 HUBIZZ

Where Content Ignites!

Complete Development Plan

Laravel Viral Content Automation Platform

Version 1.0

December 2024

# 1. Executive Summary

Hubizz is a modern viral content automation platform built on Laravel, designed to replace traditional video, poll, and quiz features with AI-powered content generation, intelligent RSS aggregation, and automated affiliate monetization. The platform focuses on delivering high-quality, trending content across six core categories with minimal manual intervention.

BRAND IDENTITY Hub = Quality Content Center • Izz = Buzz/Fire/Energy Domain: hubizz.com • Social: @Hubizz • Daily Feature: "Daily Izz"

# 2. Category Structure

Hubizz features six primary content categories, each with distinct content focus and automated content pipelines:

| URL | Name | Content Focus |
| --- | --- | --- |
| /tech | 🔥 Tech Izzás | AI, Gadgets, Startups, Tech News |
| /viral | 🔥 Viral Buzz | TikTok/YouTube Trends, Social Media Hits |
| /news | 🔥 Friss Izzás | Breaking News, Current Events, Trends |
| /life | 🔥 Élet Pezsgés | Lifestyle, Motivation, Health, Wellness |
| /biz | 🔥 Üzleti Szikra | Business, Career, Finance, Entrepreneurship |
| /daily | 🔥 Daily Izz | TOP 5 Daily Posts - Auto-curated Best Content |

# 3. Core Features (Replacing Videos/Polls/Quizzes)

## 3.1 AI Content Generation Engine

Replace manual content creation with Perplexity AI integration for intelligent content automation:

- Auto-generate articles from trending topics and RSS feeds

- AI-powered headline optimization for maximum CTR

- Automatic SEO meta descriptions and tags

- Content rewriting to avoid duplicate content penalties

- Multi-language content translation support

## 3.2 Smart RSS Aggregation System

Intelligent content sourcing from multiple feeds with automatic processing:

- Multi-source RSS feed management with priority ranking

- Duplicate content detection before import

- Auto-categorization using AI content analysis

- Scheduled feed checks (15min, hourly, daily options)

- Content quality scoring and filtering

- Source credibility tracking and blacklisting

## 3.3 Automated Affiliate Integration

Monetization automation with intelligent affiliate link insertion:

- Auto-detect product mentions in content

- Automatic Amazon/AliExpress/eBay affiliate link insertion

- Comparison box generation for product articles

- Affiliate revenue tracking dashboard

- Link cloaking and tracking with UTM parameters

## 3.4 Trending Content Discovery

Real-time trend monitoring to stay ahead of viral content:

- Google Trends API integration with hourly updates

- Twitter/X trending topics monitoring

- Reddit hot posts aggregation

- AI-powered viral potential scoring

- Auto-suggest content topics to admin panel

## 3.5 Interactive Story Cards

Modern replacement for quizzes/polls with engaging formats:

- Swipeable story cards (Instagram Stories style)

- Before/After image comparisons

- Numbered listicles with progress indicators

- "This or That" quick engagement cards

- Reaction buttons (🔥 Hot, ❄️ Not, 🤔 Hmm)

# 4. Admin Panel Extensions

Complete control center for all automation features, integrated into existing Laravel admin:

| Module | Features |
| --- | --- |
| 🤖 AI Settings | API keys, model selection, generation rules, content templates |
| 📡 RSS Manager | Add/edit feeds, category mapping, schedule settings, import logs |
| 💰 Affiliates | Network credentials, link rules, product database, earnings reports |
| 📈 Trends | Trending topics dashboard, viral score settings, auto-post rules |
| 🔍 SEO Center | Sitemap config, schema markup, meta templates, keyword tracking |
| 📊 Analytics | Traffic stats, content performance, revenue tracking, user engagement |
| 📅 Scheduler | Editorial calendar, auto-publish queue, optimal timing, Daily Izz curation |
| 🌐 Social | Auto-post to social media, cross-posting rules, engagement tracking |

# 5. UI/Theme Design Specifications

## 5.1 Design Philosophy

Modern, clean, mobile-first design inspired by The Verge, TechCrunch, and modern news platforms. Focus on content readability, fast loading, and engaging visuals without cluttered elements.

## 5.2 Color Palette

| Name | Hex Code | Usage |
| --- | --- | --- |
| Izz Orange | #FF6B35 | Primary brand, CTAs, highlights, fire icons |
| Deep Navy | #1A1A2E | Headers, navigation, footer, dark mode base |
| Golden Accent | #F7931E | Secondary CTAs, hover states, badges |
| Pure White | #FFFFFF | Background, cards, content areas |
| Smoke Gray | #F5F5F7 | Section backgrounds, separators |

## 5.3 Typography

- Headlines: Inter Bold / 32-48px / Navy

- Subheadlines: Inter Semi-Bold / 20-24px / Gray

- Body Text: Inter Regular / 16-18px / Dark Gray

- Category Labels: Inter Bold / 12px / Uppercase / Izz Orange

## 5.4 Component Designs

### Header Navigation

- Sticky header with blur backdrop effect

- Logo: "HUBIZZ" with flame icon animation on hover

- Category pills with fire emoji indicators

- Search icon expanding to full-width search bar

- Dark mode toggle with smooth transition

### Article Cards

- Large featured card: Full-width image with gradient overlay

- Grid cards: 16:9 image ratio, hover scale effect

- Category badge in top-left corner

- Reading time estimate with flame meter (🔥 for viral)

- Reaction count preview on hover

### Daily Izz Section

- Special orange gradient header

- Top 5 numbered cards with ranking badges

- Auto-rotating carousel on mobile

- "Updated X minutes ago" live timestamp

# 6. Technical Architecture

## 6.1 Directory Structure

New modules to add to existing Laravel structure:

app/ ├── Services/ │ ├── AI/ │ │ ├── PerplexityService.php │ │ ├── ContentGeneratorService.php │ │ └── HeadlineOptimizerService.php │ ├── RSS/ │ │ ├── FeedAggregatorService.php │ │ ├── ContentImporterService.php │ │ └── DuplicateDetectorService.php │ ├── Affiliate/ │ │ ├── LinkInjectorService.php │ │ ├── ProductMatcherService.php │ │ └── RevenueTrackerService.php │ ├── Trends/ │ │ ├── GoogleTrendsService.php │ │ ├── SocialBuzzService.php │ │ └── ViralScoreService.php │ └── SEO/ │ ├── SitemapGeneratorService.php │ ├── SchemaMarkupService.php │ └── MetaOptimizerService.php ├── Jobs/ │ ├── ProcessRSSFeedJob.php │ ├── GenerateAIContentJob.php │ ├── UpdateTrendingJob.php │ └── CurateDailyIzzJob.php └── Models/ ├── RssFeed.php ├── AffiliateLink.php ├── TrendingTopic.php └── ContentScore.php

## 6.2 Database Schema Additions

- rss_feeds - RSS feed sources with scheduling and category mapping

- rss_imports - Import history and duplicate tracking

- affiliate_networks - Amazon, AliExpress, eBay credentials

- affiliate_links - Generated links with click/revenue tracking

- affiliate_products - Product database for matching

- trending_topics - Real-time trends from multiple sources

- content_scores - Viral scoring and performance metrics

- ai_generations - AI content generation logs

- daily_izz - Daily top 5 curated content

- user_reactions - Reaction tracking (🔥 Hot, ❄️ Not, 🤔 Hmm)

# 7. Implementation Phases

## Phase 1: Foundation (Week 1-2)

🎯 Goal: Set up new database structure and base service classes

- Create all new database migrations

- Set up new Eloquent models with relationships

- Configure Laravel queues for background processing

- Create base service class structure

- Set up new admin routes and controllers

- Update .env with new API key placeholders

## Phase 2: AI Integration (Week 3-4)

🎯 Goal: Implement Perplexity AI content generation

- Implement PerplexityService API wrapper

- Create ContentGeneratorService with templates

- Build HeadlineOptimizerService for CTR optimization

- Add AI settings page to admin panel

- Create content generation queue jobs

- Build content preview and editing interface

## Phase 3: RSS & Automation (Week 5-6)

🎯 Goal: Full RSS aggregation with auto-import

- Build FeedAggregatorService with SimplePie

- Implement DuplicateDetectorService (hash-based)

- Create ContentImporterService with AI rewriting

- Add RSS Manager to admin with CRUD interface

- Set up scheduled feed processing (Laravel scheduler)

- Build import logs and monitoring dashboard

## Phase 4: Monetization (Week 7-8)

🎯 Goal: Automated affiliate link insertion and tracking

- Build ProductMatcherService using NLP

- Implement LinkInjectorService with smart insertion

- Create affiliate network API integrations

- Build RevenueTrackerService with click tracking

- Add affiliate dashboard to admin

- Create comparison box component for products

## Phase 5: UI/Theme (Week 9-10)

🎯 Goal: Complete Hubizz theme implementation

- Create new Blade theme structure

- Implement Tailwind CSS with custom config

- Build responsive header with category navigation

- Create article card components (featured, grid, list)

- Build Daily Izz section with auto-curation

- Implement dark mode with system preference detection

- Add reaction system (🔥 Hot, ❄️ Not, 🤔 Hmm)

- Mobile optimization and PWA setup

# 8. Claude Code AI Instructions

When you upload your Laravel script to Visual Studio Code with Claude Code extension, use the following prompts in order:

PROMPT 1: Database Setup "Analyze my Laravel Buzzy script structure. Create migrations for: rss_feeds, rss_imports, affiliate_networks, affiliate_links, affiliate_products, trending_topics, content_scores, ai_generations, daily_izz, user_reactions tables. Follow existing naming conventions."

PROMPT 2: AI Service "Create app/Services/AI/ folder with PerplexityService.php, ContentGeneratorService.php, HeadlineOptimizerService.php. PerplexityService should use Guzzle HTTP client with API key from config. ContentGenerator should have methods: generateArticle(), rewriteContent(), generateMetaDescription(), generateTags()."

PROMPT 3: RSS System "Create app/Services/RSS/ with FeedAggregatorService using SimplePie, DuplicateDetectorService with content hashing, ContentImporterService that imports and auto-categorizes. Add ProcessRSSFeedJob queued job. Schedule in app/Console/Kernel.php for 15min, hourly, daily options."

PROMPT 4: Admin Panel "Extend existing admin panel with new sections: AI Settings, RSS Manager, Affiliates, Trends, SEO Center, Analytics, Scheduler. Follow existing admin Blade template structure. Create controllers: AISettingsController, RSSManagerController, AffiliateController, TrendsController, SEOController, AnalyticsController, SchedulerController."

PROMPT 5: Hubizz Theme "Create new Hubizz theme in resources/views/themes/hubizz/. Use Tailwind CSS with colors: primary #FF6B35, secondary #1A1A2E. Create: layout.blade.php, home.blade.php, category.blade.php, article.blade.php. Include components: header, footer, article-card, daily-izz, reaction-buttons. Mobile-first with dark mode support."

# 9. Required API Keys & Services

| Service | Purpose | ENV Variable |
| --- | --- | --- |
| Perplexity AI | Content generation | PERPLEXITY_API_KEY |
| Amazon Product API | Affiliate links | AMAZON_ACCESS_KEY |
| Google Trends | Trending topics | GOOGLE_API_KEY |
| Twitter/X API | Social trends | TWITTER_BEARER_TOKEN |
| Redis | Queue & caching | REDIS_HOST, REDIS_PORT |

# 10. Pre-Development Checklist

- ☐ Backup existing Buzzy Laravel script

- ☐ Set up local development environment (PHP 8.1+, MySQL 8, Redis)

- ☐ Install Visual Studio Code with Claude Code extension

- ☐ Create new Git branch: feature/hubizz-transformation

- ☐ Register for Perplexity AI API access

- ☐ Set up Amazon Associates account for affiliate API

- ☐ Configure Redis for queue processing

- ☐ Prepare RSS feed list for initial import

- ☐ Domain hubizz.com DNS configuration

─────────────────────────────────────────────

HUBIZZ – Where Content Ignites! 🔥

Ready to transform your Buzzy script into a modern viral content platform